## Slide 1
TOPIC 1
Theoretical and Methodological Foundations
of International Project Management
“International Project Design and Management”

## Slide 2
LECTURE OUTLINE
01
The essence, characteristics, and typology of international projects
02
Project, programme, and project portfolio: the relationship between concepts
03
The life cycle of an international project
04
The international project environment and stakeholders
05
Project management methodologies: PMBOK, PM², PCM, LFA
06
Management under conditions of uncertainty and intercultural interaction
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
2

## Slide 3
LEARNING OUTCOMES
What you will be able to do after this lecture
Distinguish a project from a programme and a project portfolio
and provide examples using EU programmes as material
Explain the logic of a project life cycle
from initiation to closure and lessons learned
Map the project environment
donors, partners, beneficiaries, target groups, stakeholders
Compare the PMBOK, PM², PCM, and LFA methodologies
and select the one appropriate for a specific project type
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
3

## Slide 4
1. THE ESSENCE OF A PROJECT
What is a “project”?
“Temporary activity aimed at creating a unique product, service, or result”
— PMBOK Guide, Project Management Institute (PMI)
“A unique set of processes with start and finish dates, carried out to achieve an objective within the constraints of time, cost, and resources”
— ISO 21500:2021
Temporariness
+ uniqueness
= project
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
4

## Slide 5
1. THE ESSENCE OF A PROJECT
When does a project become “international”?
A project implemented with the participation of actors from different national jurisdictions, financed (fully or partially) from foreign or supranational sources, and aimed at addressing problems of a cross-border, regional, or global dimension.
Actors from different countries
donor, implementers, partners, beneficiaries
Foreign / supranational financing
EU programmes, IFIs, donor funds
Cross-border dimension of the problem
regional, transnational, global
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
5

## Slide 6
1. THE ESSENCE OF A PROJECT
Generic characteristics of any project
Temporariness
defined start and finish dates
Uniqueness of the result
a unique combination of objectives and context
Purposefulness
subordination to a predetermined goal
Limited resources
fixed budget, personnel, time
Complexity
interdisciplinary nature of competencies
Riskiness
factors beyond the team's full control
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
6

## Slide 7
1. THE ESSENCE OF A PROJECT
What is added specifically for international projects
Transnationality
involvement of actors from different countries
Donor orientation
subordination to the donor's requirements and procedures
Accountability under international standards
financial and substantive reporting to the donor
Intercultural character of communication
differing management traditions and styles
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
7

## Slide 8
1. TYPOLOGY OF PROJECTS
Typology by source of financing
EU programmes
Horizon Europe, Erasmus+, Interreg, EU4Business
International financial institutions
World Bank, EBRD, EIB
Development agencies and donor funds
USAID, GIZ, SIDA, European Endowment for Democracy
Diplomatic missions
embassy small grants programmes
International non-governmental organisations
donors and potential partners simultaneously
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
8

## Slide 9
1. TYPOLOGY OF PROJECTS
Other classification criteria
Area of implementation
Economic
Educational and scientific
Infrastructure
Humanitarian, environmental
Governance, cross-border
Scale of coverage
Local
Regional
National
Cross-border
Transnational, global
Nature of the result
Investment (capital)
Research
Advisory
Technical assistance
Capacity building
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
9

## Slide 10
CURRENT CONTEXT
Ukraine and Horizon Europe: figures for 2026–2027
€132.25 million
total access to financing
in the 2026–2027 work programmes
€50+ million
direct support for Ukraine
for 2026–2027
€200 million
volume of calls encouraging
the participation of Ukrainian applicants
Source: Horizon Europe Office in Ukraine, 2026
Practical implication: Ukraine may submit applications under almost any thematic area of Horizon Europe — this expands opportunities for consortia involving Ukrainian higher education institutions.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
10

## Slide 11
2. PROJECT · PROGRAMME · PORTFOLIO
Three levels of management — three different questions
PROJECT
PROGRAMME
PROJECT PORTFOLIO
Project
A temporary effort aimed at a specific, measurable result
Programme
A group of interrelated projects coordinated to obtain benefits unattainable individually (e.g., Horizon Europe)
Portfolio
Projects and programmes united by a single organisational strategy
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
11

## Slide 12
2. PROJECT · PROGRAMME · PORTFOLIO
Two different management questions
“Doing the work right”
Doing the work right
Project and programme management: adherence to deadlines, budget, and scope; coordination of interrelated initiatives.
“Doing the right work”
Doing the right work
Portfolio management: strategic selection and prioritisation of initiatives in accordance with the organisation's mission.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
12

## Slide 13
3. THE PROJECT LIFE CYCLE
Six phases of the life cycle (PCM)
1
Initiation
2
Planning
3
Implementation
4
Monitoring
5
Evaluation
6
Closure
Important: the phases are not strictly linear. Monitoring is carried out in parallel with implementation, and evaluation results may prompt adjustments to plans — management is iterative.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
13

## Slide 14
3. THE PROJECT LIFE CYCLE
Initiation and planning
1
Initiation
Identification / Programming
Analysis of the context, identification of problems and the needs of target groups, preliminary assessment of alignment with donor priorities.
2
Planning
Formulation / Design
Formulation of objectives and results, construction of the logical framework, budget, and schedule, and preparation of the application.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
14

## Slide 15
3. THE PROJECT LIFE CYCLE
Implementation — and cross-cutting monitoring
3 · Implementation
Practical execution of planned activities: use of resources, coordination of partners, ongoing management of the team and documentation.
4 · Monitoring — a cross-cutting process
Systematic tracking of progress against planned indicators throughout the entire implementation period — not merely as a separate phase at the end of the cycle.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
15

## Slide 16
3. THE PROJECT LIFE CYCLE
Evaluation and closure
5
Evaluation
Evaluation
A systematic and objective determination of a project's relevance, effectiveness, efficiency, impact, and sustainability.
6
Closure
Closure
Formal closure: final reporting, handover of results to beneficiaries, archiving, and lessons learned.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
16

## Slide 17
4. THE PROJECT ENVIRONMENT
Who surrounds an international project
PROJECT
Donor
Provides financial resources, sets priorities and requirements
Coordinator and partners
Jointly implement the project, are responsible for work packages
Beneficiaries
Direct and ultimate recipients of the project's benefits
Target groups
Those on whom the project has a direct impact at the goal level
Broader stakeholders
Public authorities, the media, the academic community, the general public
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
17
Coordinator and partners
Beneficiaries
Target groups
Broader stakeholders

## Slide 18
4. THE PROJECT ENVIRONMENT
Roles of consortium participants
Coordinator
Represents the consortium before the donor, distributes financing, consolidates reporting
Partners
Are responsible for assigned work packages, are a party to the grant agreement
Associated partners
Participate without direct financing — providing expert and organisational support
Beneficiaries
Individuals, groups, or organisations that receive direct benefits from the project
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
18

## Slide 19
5. MANAGEMENT METHODOLOGIES
Four methodological systems
Methodology | Developer | Main focus
PMBOK | PMI (USA) | A universal, sector-neutral methodology
PM² | European Commission | Projects within EU institutions and grants
PCM | European Commission | External assistance and development projects
LFA | Donor community | An analytical planning method (Logframe)
LFA (Logical Framework Approach) — the common “language” of most EU grant calls: a mandatory tool at the project formulation stage (covered in detail in Topic 2).
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
19

## Slide 20
5. MANAGEMENT METHODOLOGIES
PMBOK: what's new in the 8th edition
The eighth edition of the PMBOK Guide (PMI) was released in November 2025 and balances the flexibility of the 7th edition's principles with practical structure.
6
Core principles
down from 12 in the 7th edition
7
Performance domains
governance, scope, schedule, finance, stakeholders, resources, risk
5
Focus areas
40 adaptive processes: initiation → closure
New: expanded guidance on integrating artificial intelligence into project management.
Source: Project Management Institute, PMBOK Guide — 8th Edition (2025)
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
20

## Slide 21
5. MANAGEMENT METHODOLOGIES
PM²: the European Commission's methodology
Initiation
→
Planning
→
Execution
→
Closing
Combines elements of PMBOK and PRINCE2, offering standardised management artefacts:
Project Charter
Project Management Plan
Issue & Decision Log
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
21

## Slide 22
5. MANAGEMENT METHODOLOGIES
PCM and LFA: the donors' shared logic
PCM
Project Cycle Management
The European Commission's methodology for external assistance projects: it structures a project into six life-cycle phases and requires the mandatory application of LFA at the formulation stage.
LFA
Logical Framework Approach
A sequential analysis of stakeholders, problems, objectives, and strategies culminating in a logical framework matrix (Logframe) — examined in detail in the next lecture (Topic 2).
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
22

## Slide 23
5. MANAGEMENT METHODOLOGIES
Which methodology to choose?
An EU external assistance grant project
PCM + LFA
A research or innovation consortium
PMBOK / PM²
A project within EU institutions or programmes
PM²
Development and justification of an application
LFA
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
23

## Slide 24
6. MANAGEMENT UNDER CONDITIONS OF UNCERTAINTY
Uncertainty and risk
Political instability
changes in the legislation of participating countries
Currency fluctuations
risks in the conversion of expenditures
Logistical constraints
hindered access to target groups
Security risks
relevant for projects in Ukraine under martial law
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
24

## Slide 25
6. MANAGEMENT UNDER CONDITIONS OF UNCERTAINTY
Intercultural interaction within a consortium
Power Distance Index according to G. Hofstede
Chart: 
| Ukraine | Germany | USA
PDI (power distance) | 92 | 35 | 40
IDV (individualism) | 25 | 67 | 91
Practical implication
High power distance in Ukraine implies a more hierarchical decision-making style than that of partners from Germany or the USA — a consortium should agree on shared “rules of the game” in advance.
Source: Hofstede Insights (aggregated country indices)
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
25

## Slide 26
6. MANAGEMENT UNDER CONDITIONS OF UNCERTAINTY
Asymmetry in the “donor–recipient” relationship
Donor
— Sets financing priorities
— Establishes procedural requirements
— Forms evaluation criteria
Applicant and partners
— Act as implementers of the donor's conditions
— Demonstrate compliance with requirements
— Require careful analysis of priorities
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
26

## Slide 27
CURRENT CONTEXT
AI and digitalisation in project management
22%
of organisations have already implemented
AI tools in their work
$5.7 billion
projected size of the AI market
for PM by 2028 (CAGR 17.3%)
49%
of organisations expect significant
productivity growth from GenAI
72%
of project managers believe
that AI will change their role
Sources: Capterra; MarketsAndMarkets; PMI GenAI Survey; APM Research (2025)
For the future international project professional, this means that digital tools and AI are becoming part of the standard competency set alongside PMBOK, PM², and LFA.
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
27

## Slide 28
6. MANAGEMENT UNDER CONDITIONS OF UNCERTAINTY
Transparency, accountability, good governance
Financial transparency
public funds require enhanced reporting
Anti-corruption safeguards
prevention of conflicts of interest
Prevention of double financing
one expenditure — one source of coverage
Good governance
good governance within the consortium
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
28

## Slide 29
SUMMARY
Six ideas worth remembering
1
An international project is temporary, unique, transnational, and donor-oriented
2
A project, a programme, and a portfolio answer different management questions
3
The life cycle is iterative; monitoring is cross-cutting, not a separate phase
4
The project environment encompasses the donor, partners, beneficiaries, and broader stakeholders
5
PMBOK, PM², PCM, and LFA complement one another depending on the project type
6
Uncertainty, interculturality, and the “donor–recipient” asymmetry are cross-cutting challenges
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
29

## Slide 30
Discussion questions
1
How does an international project differ from a national one in terms of its actors and sources of financing?
2
Which methodology — PMBOK, PM², PCM, or LFA — is most appropriate for your future project, and why?
3
What factors of uncertainty are specific to projects being implemented in Ukraine today?
Thank you for your attention!
INTERNATIONAL PROJECT DESIGN AND MANAGEMENT · TOPIC 1
30